
Research and compare SDLC models suitable for engineering projects. Present findings on Waterfall, Agile, Spiral, and V-Model approaches, emphasizing their advantages, disadvantages, and applicability in different engineering contexts.

**Waterfall Model**



The waterfall model is a software development model used in the context of large, complex projects, typically in the field of information technology. It is characterized by a structured, sequential approach to project management and software development.

The waterfall model is useful in situations where the project requirements are well-defined and the project goals are clear. It is often used for large-scale projects with long timelines, where there is little room for error and the project stakeholders need to have a high level of confidence in the outcome.

**Features of the SDLC Waterfall Model**

1. **Sequential Approach:** The waterfall model involves a sequential approach to software development, where each phase of the project is completed before moving on to the next one.
2. **Document-Driven:** The waterfall model relies heavily on documentation to ensure that the project is well-defined and the project team is working towards a clear set of goals.
3. **Quality Control:** The waterfall model places a high emphasis on quality control and testing at each phase of the project, to ensure that the final product meets the requirements and expectations of the stakeholders.
4. **Rigorous Planning:** The waterfall model involves a rigorous planning process, where the project scope, timelines, and deliverables are carefully defined and monitored throughout the project lifecycle.


**Advantages of the SDLC Waterfall Model**

1. The Classical Waterfall Model is very simple and easy to understand.
2. Phases in the Classical Waterfall model are processed one at a time.
3. In the classical waterfall model, each stage in the model is clearly defined.
4. The classical Waterfall model has very clear and well-understood milestones.
5. Processes, actions, and results are very well documented.
6. The Classical Waterfall Model reinforces good habits like define-before-design and design-before-code.
7. Classical Waterfall Model works well for smaller projects and projects where requirements are well understood.

**Disadvantages of the SDLC Waterfall Model**

1. In the classical waterfall model evolution of software from one phase to another phase is like a waterfall. It assumes that no error is ever committed by developers during any phase. Therefore, it does not incorporate any mechanism for error correction.
2. This model assumes that all the customer requirements can be completely and correctly defined at the beginning of the project, but the customer’s requirements keep on changing with time. It is difficult to accommodate any change requests after the requirements specification phase is complete.
3. This model recommends that a new phase can start only after the completion of the previous phase. But in real projects, this can’t be maintained. To increase efficiency and reduce cost, phases may overlap.
4. The Waterfall Model is a rigid and linear approach to software development, which means that it is not well-suited for projects with changing or uncertain requirements. Once a phase has been completed, it is difficult to make changes or go back to a previous phase.
5. The Waterfall Model is a structured and sequential approach, which means that stakeholders are typically involved in the early phases of the project (requirements gathering and analysis) but may not be involved in the later phases (implementation, testing, and deployment).
6. In the Waterfall Model, testing is typically done toward the end of the development process. This means that defects may not be discovered until late in the development process, which can be expensive and time-consuming to fix.
7. The Waterfall Model can result in a lengthy development cycle, as each phase must be completed before moving on to the next. This can result in delays and increased costs if requirements change or new issues arise.

**Agile Model**

The Agile Model was primarily designed to help a project adapt quickly to change requests. So, the main aim of the Agile model is to facilitate quick project completion.

The Agile Model refers to a group of development processes. These processes share some basic characteristics but do have certain subtle differences among themselves.

**Agile SDLC Models/Methods**

**Feature-driven development (FDD):** FDD approach is implemented by utilizing a series of techniques, like creating feature lists, conducting model evaluations, and implementing a design-by-feature method, to meet its goal. This methodology is particularly effective in ensuring that the end product is delivered on time and that it aligns with the requirements of the customer.

**Scrum:** Scrum methodology serves as a framework for tackling complex projects and ensuring their successful completion. It is led by a Scrum Master, who oversees the process, and a Product Owner, who establishes the priorities. The Development Team, accountable for delivering the software, is another key player.

**Extreme Programming (XP):** Extreme Programming uses specific practices like pair programming, continuous integration, and test-driven development to achieve these goals. Extreme programming is ideal for projects that have high levels of uncertainty and require frequent changes, as it allows for quick adaptation to new requirements and feedback.

**Lean Development:** Lean Development is rooted in the principles of lean manufacturing and aims to streamline the process by identifying and removing unnecessary steps and activities. This is achieved through practices such as continuous improvement, visual management, and value stream mapping, which helps in identifying areas of improvement and implementing changes accordingly.

**Steps in the Agile Model**

The agile model is a combination of iterative and incremental process models. The steps involve in agile SDLC models are:

* Requirement gathering
* Design the Requirements
* Construction / Iteration
* Testing / Quality Assurance
* Deployment
* Feedback

**Principles of the Agile Model**

• To establish close contact with the customer during development and to gain a clear understanding of various requirements, each Agile project usually includes a customer representative on the team. At the end of each iteration stakeholders and the customer representative review, the progress made and re-evaluate the requirements.

• The agile model relies on working software deployment rather than comprehensive documentation.

• Frequent delivery of incremental versions of the software to the customer representative in intervals of a few weeks.

• Requirement change requests from the customer are encouraged and efficiently incorporated.

• It emphasizes having efficient team members and enhancing communications among them is given more importance. It is realized that improved communication among the development team members can be achieved through face-to-face communication rather than through the exchange of formal documents.

• It is recommended that the development team size should be kept small (5 to 9 people) to help the team members meaningfully engage in face-to-face communication and have a collaborative work environment.

• The agile development process usually deploys Pair Programming. In Pair programming, two programmers work together at one workstation. One does coding while the other reviews the code as it is typed in. The two programmers switch their roles every hour or so.

**Characteristics of the Agile Process**

• Agile processes must be adaptable to technical and environmental changes. That means if any technological changes occur, then the agile process must accommodate them.

• The development of agile processes must be incremental. That means, in each development, the increment should contain some functionality that can be tested and verified by the customer.

• The customer feedback must be used to create the next increment of the process.

• The software increment must be delivered in a short span of time.

• It must be iterative so that each increment can be evaluated regularly.

**Advantages of the Agile Model**

1. Working through Pair programming produces well-written compact programs which have fewer errors as compared to programmers working alone.
2. It reduces the total development time of the whole project.
3. Agile development emphasizes face-to-face communication among team members, leading to better collaboration and understanding of project goals.
4. Customer representatives get the idea of updated software products after each iteration. So, it is easy for him to change any requirement if needed.
5. Agile development puts the customer at the center of the development process, ensuring that the end product meets their needs.

**Disadvantages of the Agile Model**

1. The lack of formal documents creates confusion and important decisions taken during different phases can be misinterpreted at any time by different team members.
2. It is not suitable for handling complex dependencies.
3. The agile model depends highly on customer interactions so if the customer is not clear, then the development team can be driven in the wrong direction.
4. Agile development models often involve working in short sprints, which can make it difficult to plan and forecast project timelines and deliverables. This can lead to delays in the project and can make it difficult to accurately estimate the costs and resources needed for the project.
5. Agile development models require a high degree of expertise from team members, as they need to be able to adapt to changing requirements and work in an iterative environment. This can be challenging for teams that are not experienced in agile development practices and can lead to delays and difficulties in the project.
6. Due to the absence of proper documentation, when the project completes and the developers are assigned to another project, maintenance of the developed project can become a problem.

**Spiral Model**

The Spiral Model is a Software Development Life Cycle (SDLC) model that provides a systematic and iterative approach to software development.

In its diagrammatic representation, looks like a spiral with many loops.

The exact number of loops of the spiral is unknown and can vary from project to project. Each loop of the spiral is called a phase of the software development process.

**Phases of the Spiral Model**

The Spiral Model is a risk-driven model, meaning that the focus is on managing risk through multiple iterations of the software development process. It consists of the following phases:

**Objectives Defined:** In first phase of the spiral model we clarify what the project aims to achieve, including functional and non-functional requirements.

**Risk Analysis:** In the risk analysis phase, the risks associated with the project are identified and evaluated.

**Engineering:** In the engineering phase, the software is developed based on the requirements gathered in the previous iteration.

**Evaluation:** In the evaluation phase, the software is evaluated to determine if it meets the customer’s requirements and if it is of high quality.

**Planning:** The next iteration of the spiral begins with a new planning phase, based on the results of the evaluation.

* The Spiral Model is often used for complex and large software development projects, as it allows for a more flexible and adaptable approach to software development. It is also well-suited to projects with significant uncertainty or high levels of risk.
* The Radius of the spiral at any point represents the expenses (cost) of the project so far, and the angular dimension represents the progress made so far in the current phase.
* Advantages of the Spiral Model

**Advantages of the Spiral Model**

1. **Risk Handling:** The projects with many unknown risks that occur as the development proceeds, in that case, Spiral Model is the best development model to follow due to the risk analysis and risk handling at every phase.
2. **Good for large projects:** It is recommended to use the Spiral Model in large and complex projects.
3. **Flexibility in Requirements:** Change requests in the Requirements at a later phase can be incorporated accurately by using this model.
4. **Customer Satisfaction:** Customers can see the development of the product at the early phase of the software development and thus, they habituated with the system by using it before completion of the total product.
5. **Iterative and Incremental Approach:** The Spiral Model provides an iterative and incremental approach to software development, allowing for flexibility and adaptability in response to changing requirements or unexpected events.
6. **Emphasis on Risk Management:** The Spiral Model places a strong emphasis on risk management, which helps to minimize the impact of uncertainty and risk on the software development process.
7. **Improved Communication:** The Spiral Model provides for regular evaluations and reviews, which can improve communication between the customer and the development team.
8. **Improved Quality:** The Spiral Model allows for multiple iterations of the software development process, which can result in improved software quality and reliability.

**Disadvantages of the Spiral Model**

1. **Complex:** The Spiral Model is much more complex than other SDLC models.
2. **Expensive:** Spiral Model is not suitable for small projects as it is expensive.
3. **Too much dependability on Risk Analysis:** The successful completion of the project is very much dependent on Risk Analysis. Without very highly experienced experts, it is going to be a failure to develop a project using this model.
4. **Difficulty in time management:** As the number of phases is unknown at the start of the project, time estimation is very difficult.
5. **Complexity:** The Spiral Model can be complex, as it involves multiple iterations of the software development process.
6. **Time-Consuming:** The Spiral Model can be time-consuming, as it requires multiple evaluations and reviews.
7. **Resource Intensive:** The Spiral Model can be resource-intensive, as it requires a significant investment in planning, risk analysis, and evaluations.

**V-Model**

The V-model is a type of SDLC model where the process executes sequentially in a V-shape.

It is also known as the Verification and Validation model. It is based on the association of a testing phase for each corresponding development stage.

The development of each step is directly associated with the testing phase.

The next phase starts only after completion of the previous phase i.e., for each development activity, there is a testing activity corresponding to it.

**SDLC V-Model**

The following illustration depicts the different phases in a V-Model of the SDLC.

**Verification Phases:**

It involves a static analysis technique (review) done without executing code. It is the process of evaluation of the product development phase to find whether specified requirements are met.

There are several Verification phases in the V-Model:

**Business Requirement Analysis:**

This is the first step of the designation of the development cycle where product requirement needs to be cured from the customer’s perspective. in these phases include proper communication with the customer to understand the requirements of the customers. these are the very important activities that need to be handled properly, as most of the time customers do not know exactly what they want, and they are not sure about it at that time then we use an acceptance test design planning which is done at the time of business requirement it will be used as an input for acceptance testing.

**System Design:**

Design of the system will start when the overall we are clear with the product requirements, and then need to design the system completely. This understanding will be at the beginning of complete under the product development process. these will be beneficial for the future execution of test cases.

**Architectural Design:**

In this stage, architectural specifications are comprehended and designed. Usually, several technical approaches are put out, and the ultimate choice is made after considering both the technical and financial viability. The system architecture is further divided into modules that each handle a distinct function. Another name for this is High-Level Design (HLD).

At this point, the exchange of data and communication between the internal modules and external systems are well understood and defined. During this phase, integration tests can be created and documented using the information provided.

**Module Design:**

This phase, known as Low-Level Design (LLD), specifies the comprehensive internal design for every system module. Compatibility between the design and other external systems as well as other modules in the system architecture is crucial. Unit tests are a crucial component of any development process since they assist in identifying and eradicating the majority of mistakes and flaws at an early stage. Based on the internal module designs, these unit tests may now be created.

**Coding Phase:**

The Coding step involves writing the code for the system modules that were created during the Design phase. The system and architectural requirements are used to determine which programming language is most appropriate.

The coding standards and principles are followed when performing the coding. Before the final build is checked into the repository, the code undergoes many code reviews and is optimized for optimal performance.

**Validation Phases:**

It involves dynamic analysis techniques (functional, and non-functional), and testing done by executing code. Validation is the process of evaluating the software after the completion of the development phase to determine whether the software meets the customer’s expectations and requirements.

**There are several Validation phases in the V-Model:**

**Unit Testing:** Unit Test Plans are developed during the module design phase. These Unit Test Plans are executed to eliminate bugs in code or unit level.

**Integration testing:** After completion of unit testing Integration testing is performed. In integration testing, the modules are integrated and the system is tested. Integration testing is performed in the Architecture design phase. This test verifies the communication of modules among themselves.

**System Testing:** System testing tests the complete application with its functionality, inter-dependency, and communication. It tests the functional and non-functional requirements of the developed application.

**User Acceptance Testing (UAT):** UAT is performed in a user environment that resembles the production environment. UAT verifies that the delivered system meets the user’s requirement and the system is ready for use in the real world.

**Design Phase:**

**Requirement Analysis:** This phase contains detailed communication with the customer to understand their requirements and expectations. This stage is known as Requirement Gathering.

**System Design:** This phase contains the system design and the complete hardware and communication setup for developing the product.

**Architectural Design:** System design is broken down further into modules taking up different functionalities. The data transfer and communication between the internal modules and with the outside world (other systems) is clearly understood.

**Module Design:** In this phase, the system breaks down into small modules. The detailed design of modules is specified, also known as Low-Level Design (LLD).

**Testing Phases:**

**Unit Testing:** Unit Test Plans are developed during the module design phase. These Unit Test Plans are executed to eliminate bugs at the code or unit level.

**Integration testing:** After completion of unit testing Integration testing is performed. In integration testing, the modules are integrated, and the system is tested. Integration testing is performed in the Architecture design phase. This test verifies the communication of modules among themselves.

**System Testing:** System testing tests the complete application with its functionality, interdependency, and communication. It tests the functional and non-functional requirements of the developed application.

**User Acceptance Testing (UAT):** UAT is performed in a user environment that resembles the production environment. UAT verifies that the delivered system meets the user’s requirement and the system is ready for use in the real world.

**Importance of V-Model**

**1. Early Defect Identification**

By incorporating verification and validation tasks into every stage of the development process, the V-Model encourages early testing. This lowers the cost and effort needed to remedy problems later in the development lifecycle by assisting in the early detection and resolution of faults.

**2. Determining the Phases of Development and Testing**

The V-Model contains a testing phase that corresponds to each stage of the development process. By ensuring that testing and development processes are clearly mapped out, this clear mapping promotes a methodical and orderly approach to software engineering.

**3. Prevents “Big Bang” Testing**

Testing is frequently done at the very end of the development lifecycle in traditional development models, which results in a “Big Bang” approach where all testing operations are focused at once. By integrating testing activities into the development process and encouraging a more progressive and regulated testing approach, the V-Model prevents this.

**4. Improves Cooperation**

At every level, the V-Model promotes cooperation between the testing and development teams. Through this collaboration, project requirements, design choices, and testing methodologies are better understood, which improves the effectiveness and efficiency of the development process.

**5. Improved Quality Assurance**

Overall quality assurance is enhanced by the V-Model, which incorporates testing operations at every level. Before the program reaches the final deployment stage, it makes sure that it satisfies the requirements and goes through a strict validation and verification process.

**Advantages of V-Model**

1. This is a highly disciplined model and Phases are completed one at a time.
2. V-Model is used for small projects where project requirements are clear.
3. Simple and easy to understand and use.
4. This model focuses on verification and validation activities early in the life cycle thereby enhancing the probability of building an error-free and good quality product.
5. It enables project management to track progress accurately.
6. Clear and Structured Process: The V-Model provides a clear and structured process for software development, making it easier to understand and follow.
7. Emphasis on Testing: The V-Model places a strong emphasis on testing, which helps to ensure the quality and reliability of the software.
8. Improved Traceability: The V-Model provides a clear link between the requirements and the final product, making it easier to trace and manage changes to the software.
9. Better Communication: The clear structure of the V-Model helps to improve communication between the customer and the development team.

**Disadvantages of V-Model**

1. High risk and uncertainty.
2. It is not good for complex and object-oriented projects.
3. It is not suitable for projects where requirements are not clear and contain a high risk of changing.
4. This model does not support iteration of phases.
5. It does not easily handle concurrent events.
6. Inflexibility: The V-Model is a linear and sequential model, which can make it difficult to adapt to changing requirements or unexpected events.
7. Time-Consuming: The V-Model can be time-consuming, as it requires a lot of documentation and testing.
8. Overreliance on Documentation: The V-Model places a strong emphasis on documentation, which can lead to an overreliance on documentation at the expense of actual development work.